# Dynatrace Customer Onboarding & Governance Tracker

Enterprise template for onboarding tracking, governance, deployment readiness, and go-live management.

# 1. Executive Onboarding Tracker

| Customer | Tenant | Region | Total Hosts | Apps | AWS | Azure | VMware | Database | Status | Go-Live |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Customer A | PROD | EU | 500 | 20 | Yes | Yes | Yes | Yes | Green | 15-Jul |
| Customer B | PROD | US | 1200 | 45 | Yes | No | Yes | Yes | Amber | 30-Jul |

## Executive KPIs

Total Hosts Onboarded

OneAgent Coverage %

Applications Monitored %

Cloud Integrations %

Database Coverage %

Tenant Health

Go-Live Status

# 2. Detailed Onboarding Tracker

| Workstream | Item | Owner | Status | Comments |
| --- | --- | --- | --- | --- |
| Tenant Setup | Create Tenant | Dynatrace Team | Complete |  |
| ActiveGate | Provision VM | Infra Team | Complete |  |
| Network | Firewall Validation | Network Team | Complete |  |
| OneAgent | Windows Servers | App Team | In Progress | 600/800 complete |

# 3. Technical Onboarding Tracker

## Tenant Details

| Item | Value |
| --- | --- |
| Tenant Name | Customer-PROD |
| Environment ID | abc12345 |
| Deployment | SaaS |
| ActiveGates | 2 |
| ABAC Enabled | Yes |

## ActiveGate Tracking

| ActiveGate | CPU | RAM | Disk | Status |
| --- | --- | --- | --- | --- |
| AG-01 | 8 vCPU | 16 GB | 200 GB | Active |
| AG-02 | 8 vCPU | 16 GB | 200 GB | Active |

## OneAgent Coverage

| Platform | Total | Installed | Completion % |
| --- | --- | --- | --- |
| Windows | 800 | 750 | 94% |
| Linux | 200 | 200 | 100% |

## Cloud Integrations

| Service | Configured | Validated |
| --- | --- | --- |
| AWS | Yes | Yes |
| Azure | Yes | Yes |
| VMware | Yes | Yes |

## Database Monitoring

| Database | Count | Status |
| --- | --- | --- |
| Oracle | 25 | Active |
| MSSQL | 12 | Active |
| PostgreSQL | 8 | Active |

# Recommended Onboarding Program Structure

• Tenant Readiness

• ActiveGate Readiness

• OneAgent Deployment

• Application Onboarding

• AWS Integration

• Azure Integration

• VMware Integration

• Database Monitoring

• Synthetic Monitoring

• Dashboard Creation

• Alert Configuration

• User Access / ABAC

• Operational Handover

• Go-Live Approval

# RAG Status Model

| Status | Meaning |
| --- | --- |
| Green | Complete |
| Amber | In Progress |
| Red | Blocked |
| Gray | Not Started |

# Go-Live Checklist

☑ ActiveGate Installed

☑ OneAgent Coverage >95%

☑ Applications Visible

☑ Dashboards Created

☑ Alerting Tested

☑ AWS/Azure Connectivity Verified

☑ VMware Connected

☑ Database Monitoring Active

☑ Runbooks Reviewed

☑ Customer Sign-Off Obtained